AI FitTrack API

Project Development Phase Document

# 1. Introduction

This document records the Project Development phase for AI FitTrack API. It describes how the architecture and design finalized in earlier phases were implemented module by module, the coding standards followed, the implementation details of each backend component, integration between modules, and the testing carried out during development. Development was executed sprint-wise, in line with the Project Planning phase.

# 2. Development Objectives

- Implement each module (Authentication, Workout Management, AI Integration) according to the finalized design.

- Follow consistent coding standards for readability and maintainability.

- Integrate all modules into a single, working Express application.

- Validate each module with Postman testing before moving to the next.

- Maintain version control discipline throughout development.

# 3. Development Environment Setup

- Installed Node.js (v16+) and npm (v8+) on the development machine.

- Created project folder 'AI-FitTrack-API' and initialized it with 'npm init -y'.

- Installed core dependencies: express, mongoose, dotenv, bcryptjs, jsonwebtoken, cors.

- Installed nodemon as a dev dependency for automatic server reload.

- Configured '.env' file with PORT, MONGO_URI, JWT_SECRET, and GEMINI_API_KEY.

- Set up Postman collection to test each API as it was implemented.

# 4. Coding Standards & Conventions

| Aspect | Convention Followed |
| --- | --- |
| File naming | camelCase for files (e.g., authController.js, workoutRoutes.js) |
| Folder structure | Separated by responsibility: config, models, controllers, routes, middleware, services |
| Function naming | Verb-based, descriptive names (e.g., createWorkout, verifyToken, hashPassword) |
| Error handling | try/catch in every async controller; errors passed to centralized error middleware |
| Response format | Consistent JSON shape: { success, message, data } or { success, error } |
| Environment variables | All secrets/config accessed via process.env, never hard-coded |
| Async operations | async/await used consistently instead of nested callbacks |
| Comments | Added at function level to explain purpose, especially in service layer logic |

# 5. Module-wise Implementation

## 5.1 Server & Database Configuration

The Express application entry point initializes middleware (JSON body parsing, CORS), loads environment variables via dotenv, connects to MongoDB through config/db.js, registers all route groups, and starts the HTTP listener.

// server.js (implementation outline) const express = require('express'); const dotenv = require('dotenv'); const cors = require('cors'); const connectDB = require('./config/db'); dotenv.config(); connectDB(); const app = express(); app.use(cors()); app.use(express.json()); app.use('/api/auth', require('./routes/authRoutes')); app.use('/api/workouts', require('./routes/workoutRoutes')); app.use('/api/ai', require('./routes/aiRoutes')); app.use(require('./middleware/errorHandler')); app.listen(process.env.PORT, () => console.log('Server running on port ' + process.env.PORT) );

## 5.2 Authentication Module

The User schema was implemented with a pre-save hook that hashes the password using bcrypt.js. The Auth Controller implements register, login, and getProfile. Login compares the submitted password against the stored hash and, on success, issues a JWT signed with JWT_SECRET.

// controllers/authController.js (implementation outline) exports.register = async (req, res, next) => { const { name, email, password } = req.body; const existing = await User.findOne({ email }); if (existing) return res.status(400).json({ success:false, error:'Email already registered' }); const user = await User.create({ name, email, password }); res.status(201).json({ success:true, data: { id:user._id, name, email } }); }; exports.login = async (req, res, next) => { const { email, password } = req.body; const user = await User.findOne({ email }); const isMatch = user && await comparePassword(password, user.password); if (!isMatch) return res.status(401).json({ success:false, error:'Invalid credentials' }); const token = signToken({ id: user._id }); res.json({ success:true, token }); };

Auth Middleware extracts the token from the 'Authorization: Bearer <token>' header, verifies it, and attaches the decoded user ID to req.user before allowing the request to proceed to protected controllers.

## 5.3 Workout Management Module

The Workout schema enforces required fields and validation rules (duration > 0, caloriesBurned >= 0). The Workout Controller implements full CRUD, with every query and mutation scoped by req.user.id to prevent cross-user access. The search endpoint builds a dynamic Mongoose filter based on optional query parameters (name, category, date range).

// controllers/workoutController.js (implementation outline) exports.searchWorkouts = async (req, res, next) => { const { name, category, date } = req.query; const filter = { user: req.user.id }; if (name) filter.workoutName = { $regex: name, $options: 'i' }; if (category) filter.category = category; if (date) filter.workoutDate = new Date(date); const results = await Workout.find(filter).sort({ workoutDate: -1 }); res.json({ success:true, data: results }); };

## 5.4 AI Integration Module

The Gemini AI Service builds a structured prompt from user-supplied fields (age, fitness goal, experience level for recommendations; total workouts, average duration, calories burned for insights), sends it to the Google Gemini API, and parses the response into a clean JSON structure before returning it to the AI Controller.

// services/geminiService.js (implementation outline) exports.getWorkoutRecommendation = async ({ age, goal, experience }) => { const prompt = buildRecommendationPrompt(age, goal, experience); const response = await geminiClient.generateContent(prompt); return formatRecommendation(response); }; exports.getFitnessInsights = async (stats) => { const prompt = buildInsightsPrompt(stats); const response = await geminiClient.generateContent(prompt); return formatInsights(response); };

## 5.5 Centralized Error Handling

A single Express error-handling middleware (with four parameters) was placed after all routes. Every controller passes unexpected errors to next(err), ensuring one consistent place formats all error responses as standardized JSON.

// middleware/errorHandler.js (implementation outline) module.exports = (err, req, res, next) => { const statusCode = err.statusCode ¦¦ 500; res.status(statusCode).json({ success: false, error: err.message ¦¦ 'Internal Server Error', }); };

# 6. Module Integration

Modules were integrated incrementally, matching the sprint plan: Authentication was completed and verified first, since all subsequent modules depend on the auth middleware. Workout Management was then layered on top of the working authentication flow, followed by AI Integration, which reused the same auth middleware to protect its endpoints. Error handling was integrated last, wrapping all existing controllers without requiring changes to their internal logic.

| Integration Step | Dependency | Verification Method |
| --- | --- | --- |
| Auth Middleware into Workout Routes | JWT Service must be functional | Postman: request without token returns 401 |
| Workout Controller into Workout Routes | Workout Model + Auth Middleware | Postman: CRUD operations scoped to logged-in user |
| Gemini AI Service into AI Controller | Valid GEMINI_API_KEY in .env | Postman: recommendation/insights return structured JSON |
| Error Handler into App | All routes registered before handler | Postman: invalid payloads return standardized error JSON |

# 7. Version Control Strategy

- Git was used for source control with the main branch representing stable, working code.

- Feature-based commits aligned with sprint tasks (e.g., 'feat: implement JWT auth middleware').

- Environment secrets (.env) were excluded from version control via .gitignore.

- Code was tested locally with Postman before each commit to avoid breaking previously working modules.

# 8. Testing During Development

Each module was tested immediately after implementation, rather than deferring all testing to the end, in line with the risk mitigation plan from the Project Planning phase.

| Module | Testing Performed |
| --- | --- |
| Authentication | Register with duplicate email (expect failure), login with wrong password (expect 401), access profile without token (expect 401). |
| Workout Management | Create/Update/Delete workout as owner; attempt access to another user's workout (expect denial); invalid duration/calories (expect validation error). |
| Workout Search | Search by partial name, exact category, and specific date; verify only the authenticated user's workouts are returned. |
| AI Recommendation | Submit valid age/goal/experience; submit missing fields (expect validation error); verify structured AI response. |
| AI Insights | Submit workout statistics; verify AI-generated analysis and suggestions are returned correctly. |
| Error Handling | Trigger validation, authentication, and server errors; verify consistent JSON error shape across all cases. |

# 9. Challenges Faced & Resolutions

| Challenge | Resolution |
| --- | --- |
| Ensuring workout queries never leaked another user's data | Enforced 'user: req.user.id' filter in every Workout Controller query/mutation. |
| Gemini AI responses varying in structure | Added a formatting/parsing step in the Gemini Service to normalize output before sending it to the client. |
| Password hashing accidentally re-hashing on unrelated updates | Used a Mongoose pre-save hook guarded by 'isModified(password)' so hashing only runs when the password actually changes. |
| Inconsistent error response shapes across controllers | Centralized all error handling into a single Express error-handling middleware. |
| Search API needing optional, combinable filters | Built the Mongoose filter object dynamically based on which query parameters were present. |

# 10. Build & Run Instructions

# Install dependencies npm install # Configure environment variables # Create a .env file with PORT, MONGO_URI, JWT_SECRET, GEMINI_API_KEY # Run in development mode (auto-reload) npm run dev # Run in production mode npm start

# 11. Conclusion

The Project Development phase successfully implemented AI FitTrack API according to the finalized design: a secure authentication module, a fully validated workout management module with search, and an AI integration module powered by Google Gemini, all unified under a centralized error-handling layer. Incremental, sprint-wise development combined with continuous Postman testing ensured that each module was verified before the next was built on top of it, resulting in a stable, working backend ready for final review and deployment.